# ENSF 400: Assignment 2

# ENSF 400: Assignment 2

Due: February 23, 2026 at 11:59 PM

# Purpose:

The goal of this assignment is to translate the requirements documented in the SRS from Assignment 1 into manageable project work. Each group will decompose its project into smaller, well-defined components using a Work Breakdown Structure (WBS) and then document each work package in a WBS Dictionary. This assignment focuses on project planning, not scheduling or costing (those will be addressed in Assignment 3).

# Administrative Details:

- Work within your existing course project group to complete this assignment.

- The submission should be a single PDF file.

- Name the submitted file as Assignment2_ENSF400_Section#_Group#. For example: Assignment2_ENSF400_L01_Group01.

- Include the group members' names and UCIDs at the top of the file.

# Part 1:

Work Breakdown Structure Students must include the following:

- A tree diagram representation of the WBS.

- The WBS must include at least three levels.

- The lowest level must consist of work packages.

- Use noun-based naming (e.g., “User Authentication Module”, not “Develop Login”).

- The WBS must cover all project requirements described in the SRS from Assignment 1. If there are any changes to the requirements, clearly state the reason(s) for those changes.

# Part 2:

WBS Dictionary Create a WBS Dictionary for each work package (lowest-level WBS element). Each dictionary entry must include:

- WBS ID: corresponding WBS code (e.g., 1.1.1).

- Work Package Name: name from WBS.

- Description: what work is included.

- Deliverables: tangible output.

- Assumptions: any assumptions made.

- Constraints: technical, schedule, or resource constraints.

- Acceptance Criteria: conditions for completion.

- Related SRS Section: reference to SRS requirement(s).

- Team members: names of team members responsible for completing the work package.

# Submission Guidelines:

Submit one PDF document to D2L that includes:

- WBS diagram.

- WBS Dictionary (table format).

Ensure consistency between the WBS and WBS Dictionary entries.

TO-DO

Main WBS:

Sabjam Notes:

story -

text -

sound -

LLM -

documentation -

github -

state save

persistence

input -

keybinds

keyboard/mouse navigation

internet

main menu -

settings -

new game settings -

in-game menu -

end-game statistics -

1.6.1.1 Main Menu

1.6.1.2 Settings Menu

1.6.1.3 New Game Settings Menu

1.6.1.4 In-Game Menu

1.6.1.5 Game End Menu

Dictionary:

# WBS

The Turning

FORMAT(Akila will make the graph after this is filled):

Stage

- Task 1

- Task 2

  - Sub-Task 1

1.0 The Turning Game System

1.1 Narrative System

1.1.1 Storyboard

1.1.2 Character Design Documents

1.1.3 Dialogue Scripts

1.2 Audio & Visual Assets

1.2.1 UI Design

1.2.2 Voice Assets

1.2.2.1 Human Voice Assets

1.2.2.2 LLM Voice Assets

1.2.3 Character Artworks

1.2.4 Background Music

1.3 Game Implementation

1.3.1 Unity Project Folder

1.4 LLM Integration

1.4.1 LLM API Integration Module

1.4.2 Dialogue Generation System

1.4.2.1 Prompt Template

1.4.2.2 Response Processor

1.4.3 Context Memory Manager

1.5 Gameplay Mechanics

1.5.1 Game State Controller

1.5.2 Choice Tracking System

1.5.3 Game Persistence System

1.5.3.1 Save System

1.5.3.2 Load System

1.6 User Interfaces

1.6.1 Menus

1.6.2 Chat Display

1.6.3 Player Input Display

1.7 Documentation

1.7.1 Technical Documentation

1.7.1.1 System Architecture Document

1.7.1.2 API Document

1.7.1.3 Version Control System

1.7.2 Player Documentation

1.7.2.1 Installation & Setup Guide

1.7.2.2 Player Guide

# Dictionary

| WBS ID | WBS Item | Description | Resources Needed | Dependencies |
| --- | --- | --- | --- | --- |
| 1.1.1 | Storyboard | Structured outline of the game’s narrative progression, including major plot points, branching paths, and alternative endings | Storyboarding software or document editor, narrative planning sessions | None (foundation for narrative system) |
| 1.1.2 | Character Design Documents | Comprehensive document detailing each character’s name, personality traits, backstory, motivations, relationships, and narrative role | Storyboarding software or document editor, narrative planning sessions | Storyboard (1.1.1) |
| 1.1.3 | Dialogue Scripts | Written dialogue lines for characters, including fixed scripted dialogue and reference lines for LLM-generated content alignment | Script writing software or document editor, narrative writing sessions | Storyboard (1.1.1), Character Design Documents (1.1.2) |
| 1.2.1 | UI Design | Complete visual layout designs for menus, chat interfaces, and player input displays | UI/UX design software (e.g., Figma), design guidelines | User Interfaces (1.6) |
| 1.2.2 | Voice Assets | Voice lines to accompany dialogue from within the game | Microphone, recording software, audio editing tools, Text-to-speech tools, LLM outputs, audio processing software | Dialogue Scripts (1.1.3), Response Processor (1.4.2.2) |
| 1.2.2.1 | Human Voice Assets | Recorded and edited human voice lines for characters, formatted for Unity integration | Microphone, recording software, audio editing tools | Dialogue Scripts (1.1.3) |
| 1.2.2.2 | LLM Voice Assets | Generated and processed synthetic voice outputs corresponding to LLM-generated dialogue | Text-to-speech tools, LLM outputs, audio processing software | Response Processor (1.4.2.2) |
| 1.2.3 | Character Artworks | Character visual assets formatted for integration into Unity | Digital illustration software (e.g., Procreate, Photoshop), graphic design tools | Character Design Documents (1.1.2) |
| 1.2.4 | Background Music | Collection of background music tracks assigned to narrative states and gameplay events | Music composition software or royalty-free music libraries, audio editing tools | Storyboard (1.1.1) |
| 1.3.1 | Unity Project Folder | Configured Unity project environment containing game scenes, scripts, assets, and project settings | Unity Engine, version control system (e.g., Git), development environment | Dialogue Scripts (1.1.3), Audio and Visual Assets (1.2), LLM Integration (1.4), Gameplay Mechanics (1.5) |
| 1.4.1 | LLM API Integration Module | Implementation of secure API calls to the selected LLM service, including authentication and request handling | LLM API access, Unity scripting (C#), API documentation | Unity Project Folder (1.3.1) |
| 1.4.2 | Dialogue Generation System | System for using the selected LLM to generate character dialogue for use within the game | LLM testing environment, narrative documentation, Unity scripting environment, LLM API responses | Narrative System (1.1) |
| 1.4.2.1 | Prompt Template | Structured prompt templates defining personality, context, and dialogue constraints for generating character responses | LLM testing environment, narrative documentation | Narrative System (1.1), LLM API Integration Module (1.4.1), Prompt Template (1.4.2.1) |
| 1.4.2.2 | Response Processor | Script that parses, filters, and formats LLM responses for in-game display | Unity scripting environment, LLM API responses | LLM API Integration Module (1.4.1), Prompt Template (1.4.2.1) |
| 1.4.3 | Context Memory Manager | System for tracking and injecting relevant game state and conversation history into LLM prompts | Unity scripting environment, data storage structures | Narrative System (1.1), LLM API Integration Module (1.4.1), Gameplay Mechanics (1.5), |
| 1.5.1 | Game State Controller | Central controller managing scene transitions, narrative states, and gameplay progression | Unity scripting environment, state management logic | Unity Project Folder (1.3.1) |
| 1.5.2 | Choice Tracking System | Module for recording and processing player decisions to influence narrative outcomes | Unity scripting, data storage structures | Dialogue Scripts (1.1.3) |
| 1.5.3 | Game Persistence System | System for ensuing game states can persist through the saving and loading of a playthrough, as well as the opening and closing of the game | Device storage access | Game State Controller (1.5.1), Choice Tracking System (1.5.2) |
| 1.5.3.1 | Save System | System for ensuring all player game states and settings are saved | Device storage access, Device storage, Database access | Game State Controller (1.5.1), Choice Tracking System (1.5.2) |
| 1.5.3.2 | Load System | System for ensuring all player game states and settings are successfully loaded, allowing seamless continued gameplay | Device storage access | Game State Controller (1.5.1), Choice Tracking System (1.5.2) |
| 1.6.1 | Menus | UI components for allowing players to move between certain game states and change settings | Unity UI tools | Game State Controller (1.5.1) |
| 1.6.2 | Chat Display | UI component for displaying scripted and LLM-generated dialogue in real time | Unity UI tools | Dialogue Scripts (1.1.3), Response Processor (1.4.2.2) |
| 1.6.3 | Player Input Display | UI component allowing players to input dialogue responses or choices | Unity UI tools | Dialogue Scripts (1.1.3), Chat Display (1.6.2) |
| 1.7.1 | Technical Documentation | Documentation of the game’s design and operative protocols, as well as its historical progress | Documentation tools, diagramming tools, version control system | Completion of project |
| 1.7.1.1 | System Architecture Document | Technical document outlining system components, architecture diagrams, and module interactions | Diagramming tools (e.g., draw.io, astah) | Completion of system design modules |
| 1.7.1.2 | API Document | Documentation describing API endpoints, request/response formats, and integration procedures | Documentation tools | LLM API Integration Module (1.4.1) |
| 1.7.1.3 | Version Control System | System for documenting different iterations of project progress in both design and implementation | Documentation tools (e.g., Google Docs), version control system (e.g., Git) | None (can document project progress immediately) |
| 1.7.2 | Player Documentation | Documentation intended to assist players with experiencing the game | Documentation tools | Unity Project Folder (1.3.1) |
| 1.7.2.1 | Installation & Setup Guide | Instructions for installing, configuring, and running the Unity game | Documentation tools, Unity Engine | Narrative System (1.1), Unity Project Folder (1.3.1), Gameplay Mechanics (1.5), User Interfaces (1.6) |
| 1.7.2.2 | Player Guide | User manual explaining gameplay mechanics, controls, and objectives | Documentation tools | Narrative System (1.1), Gameplay Mechanics (1.5), User Interfaces (1.6) |
| WBS ID | WBS Item | Description | Resources Needed | Dependencies |
|  | Main Menu |  |  |  |
|  | Settings |  |  |  |
|  | New Game Settings |  |  |  |
|  | In-Game Menu |  |  |  |
|  | Game End Menu |  |  |  |
|  | Player State Management Module | System managing player attributes such as health, inventory status, and progression | Unity scripting, data structures | Unity scripting, data structures |
|  | Inventory Management System | System for storing, updating, and displaying player-held items | Unity scripting, UI assets | Unity Project Folder (1.3.1) |
|  | Inventory Display Interface | UI component displaying player inventory contents | Unity UI tools, Inventory Management System (1.5.3) | UI Design Package (1.2.2) |

# Updated Dictionary

| WBS ID | WBS Item | Description | Resources Needed | Dependencies |
| --- | --- | --- | --- | --- |
| 1.1.1 | Storyboard | Structured outline of the game’s narrative progression, including major plot points, branching paths, and alternative endings | Storyboarding software or document editor, narrative planning sessions | None (foundation for narrative system) |
| 1.1.2 | Character Design Documents | Comprehensive document detailing each character’s name, personality traits, backstory, motivations, relationships, and narrative role | Storyboarding software or document editor, narrative planning sessions | Storyboard (1.1.1) |
| 1.1.3 | Dialogue Scripts | Written dialogue lines for characters, including fixed scripted dialogue and reference lines for LLM-generated content alignment | Script writing software or document editor, narrative writing sessions | Storyboard (1.1.1), Character Design Documents (1.1.2) |
| 1.2.1 | UI Design | Complete visual layout designs for menus, chat interfaces, and player input displays | UI/UX design software (e.g., Figma), design guidelines | User Interfaces (1.6) |
| 1.2.2 | Voice Assets | Voice lines to accompany dialogue from within the game | Microphone, recording software, audio editing tools, Text-to-speech tools, LLM outputs, audio processing software | Dialogue Scripts (1.1.3), Response Processor (1.4.2.2) |
| 1.2.2.1 | Human Voice Assets | Recorded and edited human voice lines for characters, formatted for Unity integration | Microphone, recording software, audio editing tools | Dialogue Scripts (1.1.3) |
| 1.2.2.2 | LLM Voice Assets | Generated and processed synthetic voice outputs corresponding to LLM-generated dialogue | Text-to-speech tools, LLM outputs, audio processing software | Response Processor (1.4.2.2) |
| 1.2.3 | Character Artwork | Character visual assets formatted for integration into Unity | Digital illustration software (e.g., Procreate, Photoshop), graphic design tools | Character Design Documents (1.1.2) |
| 1.2.4 | Background Music | Collection of background music tracks assigned to narrative states and gameplay events | Music composition software or royalty-free music libraries, audio editing tools | Storyboard (1.1.1) |
| 1.3.1 | Unity Project Folder | Configured Unity project environment containing game scenes, scripts, assets, and project settings | Unity Engine, version control system (e.g., Git), development environment | Dialogue Scripts (1.1.3), Audio and Visual Assets (1.2), LLM Integration (1.4), Gameplay Mechanics (1.5) |
| 1.4.1 | LLM API Integration Module | Implementation of secure API calls to the selected LLM service, including authentication and request handling | LLM API access, Unity scripting (C#), API documentation | Unity Project Folder (1.3.1) |
| 1.4.2.1 | Prompt Template | Structured prompt templates defining personality, context, and dialogue constraints for generating character responses | LLM testing environment, narrative documentation | Narrative System (1.1), LLM API Integration Module (1.4.1), Prompt Template (1.4.2.1) |
| 1.4.2.2 | Response Processor | Script that parses, filters, and formats LLM responses for in-game display | Unity scripting environment, LLM API responses | LLM API Integration Module (1.4.1), Prompt Template (1.4.2.1) |
| 1.4.3 | Context Memory Manager | System for tracking and injecting relevant game state and conversation history into LLM prompts | Unity scripting environment, data storage structures | Narrative System (1.1), LLM API Integration Module (1.4.1), Gameplay Mechanics (1.5), |
| 1.5.1 | Game State Controller | Central controller managing scene transitions, narrative states, and gameplay progression | Unity scripting environment, state management logic | Unity Project Folder (1.3.1) |
| 1.5.2 | Choice Tracking System | Module for recording and processing player decisions to influence narrative outcomes | Unity scripting, data storage structures | Dialogue Scripts (1.1.3) |
| 1.5.3.1 | Save System | System for ensuring all player game states and settings are saved | Device storage access, Device storage, Database access | Game State Controller (1.5.1), Choice Tracking System (1.5.2) |
| 1.5.3.2 | Load System | System for ensuring all player game states and settings are successfully loaded, allowing seamless continued gameplay | Device storage access | Game State Controller (1.5.1), Choice Tracking System (1.5.2) |
| 1.6.1 | Menus | UI components for allowing players to move between certain game states and change settings | Unity UI tools | Game State Controller (1.5.1) |
| 1.6.2 | Chat Display | UI component for displaying scripted and LLM-generated dialogue in real time | Unity UI tools | Dialogue Scripts (1.1.3), Response Processor (1.4.2.2) |
| 1.6.3 | Player Input Display | UI component allowing players to input dialogue responses or choices | Unity UI tools | Dialogue Scripts (1.1.3), Chat Display (1.6.2) |
| 1.7.1.1 | System Architecture Document | Technical document outlining system components, architecture diagrams, and module interactions | Diagramming tools (e.g., draw.io, astah) | Completion of system design modules |
| 1.7.1.2 | API Document | Documentation describing API endpoints, request/response formats, and integration procedures | Documentation tools | LLM API Integration Module (1.4.1) |
| 1.7.1.3 | Version Control System | System for documenting different iterations of project progress in both design and implementation | Documentation tools (e.g., Google Docs), version control system (e.g., Git) | None (can document project progress immediately) |
| 1.7.2.1 | Installation & Setup Guide | Instructions for installing, configuring, and running the Unity game | Documentation tools, Unity Engine | Narrative System (1.1), Unity Project Folder (1.3.1), Gameplay Mechanics (1.5), User Interfaces (1.6) |
| 1.7.2.2 | Player Guide | User manual explaining gameplay mechanics, controls, and objectives | Documentation tools | Narrative System (1.1), Gameplay Mechanics (1.5), User Interfaces (1.6) |